**Sprint Backlog**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 1 | As a player I want to be able to play the snake game so that I can reminiscent my childhood | Make the window where the game runs | 0.25 | 0 | 0 | 0 | 0 | 0 | 0 |
| Calculate and create the title, border and background of the game | 0 | 2 | 0 | 0 | 0 | 0 | 0 |
| Create the snake’s body and its food | 0 | 0 | 0.25 | 0 | 0 | 0 | 0 |
| Create images to detect and control the movement of the snake | 0 | 0 | 0.25 | 0 | 0 | 0 | 0 |
| 2 | As a player I want to be able to control the movement of the snake so that I can play it efficiently | Create default position of snake | 0 | 0 | 0 | 0.25 | 0 | 0 | 0 |
| Code for the direction of snake | 0 | 0 | 0 | 2 | 0 | 0 | 0 |
| Code for movement of snake | 0 | 0 | 0 | 0 | 3 | 0 | 0 |
| Calculate and code for food to respawn and appear randomly | 0 | 0 | 0 | 0 | 0 | 2 | 2 |