|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 5 | As a player I want to be able to pause the game at any time I want to so that I can play at my convenience | Code to use P key as pause button. | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| Draw and create pause screen. | 0 | 0.50 | 1 | 0 | 0 | 0 | 0 |
| Test the code. | 0 | 0 | 0.25 | 0 | 0 | 0 | 0 |
| 6 | As a player I want to be able to restart the game at any time so that I don’t have to exit or die to start a new game | Code to use Space key as restart button. | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Draw and create the screen. | 0 | 0 | 0 | 0 | 0.50 | 0 | 0 |
| 7 | As a player I want to be able to choose the snake’s speed so that it doesn’t get boring after a while | Code to increase/decrease the speed of the snake. | 0 | 0 | 0 | 0 | 0 | 1 | 0 |
| Run and test the code. | 0 | 0 | 0 | 0 | 0 | 0 | 0.50 |